|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Date raised** | **Risk description** | **Likelihood of the risk occurring** | **Impact if the risk occurs** | **Severity** *Rating based on impact & likelihood.* | **Owner** *Person who will manage the risk.* | **Mitigating action** *Actions to mitigate the risk e.g. reduce the likelihood.* | **Status** | **Useful resources** |
| 1 | [03-06-2021] | Project purpose and need is not well-defined. | Medium | **Low** | **Medium** | Project Sponsor | Complete a business case if not already provided and ensure purpose is well defined on Project Charter and PID. | Open | [**https://www.stakeholdermap.com/project-templates/business-case-template.html**](https://www.stakeholdermap.com/project-templates/business-case-template.html) |
| 2 | [26 – 10 – 2021] | User interface is not friendly | High | High | High | UX designers | UX designers will implement interface design workshops for software developers to identify the usability concept | Closed |  |

**Note: please make sure you fill all information related to your project below and convert everything to Wiki page (GitHub)**

Table 1: Risk register Sample

High > 8-10

Medium > 6-7

Low > 1-5

Reference: Excelonist (n.d.) *PM template*. htttp://www.Excelonist.com.